PRODUCT REQUIREMENTS DOCUMENT Intelligent Candidate Discovery & Ranking Engine MVP v1.0 · June 2026

| Document Status | Draft — Under Review | Target Release | Q3 2026 |
| --- | --- | --- | --- |
| Product | CandidateIQ (MVP) | Priority | P0 — Critical |
| Domain | Recruitment Technology / AI | Team | 2 FE · 2 BE · 1 ML · 1 PM |

Executive Summary Traditional recruitment platforms fail to surface the best candidates because they rely on keyword matching — a blunt instrument that misses semantic relevance, career trajectory, and contextual fit. CandidateIQ MVP introduces an AI-powered ranking engine that ingests any Job Description and a rich candidate dataset, then produces a scored, explainable shortlist in seconds. The system combines semantic vector search, hybrid scoring, and LLM-generated rationale to help recruiters make faster, fairer, and higher-quality hiring decisions.

# 1. Problem Statement

Recruitment teams face three compounding failures with today's tools:

- Keyword mismatch: 'Java developer' misses candidates who describe themselves as 'JVM engineer' or 'Spring Boot specialist' — losing top talent to lexical gaps.

- No explainability: Black-box filtering gives recruiters no confidence in shortlists and no way to push back on or learn from results.

- Manual overload: Senior recruiters spend 3–4 hours per role reviewing hundreds of profiles — time that scales linearly with volume.

The opportunity: A semantic, AI-native ranking engine that surfaces the right candidates with transparent reasoning, reducing shortlisting time by 80% and improving match quality measurably.

# 2. Goals & Non-Goals

## 2.1 MVP Goals

- Build an end-to-end ranking pipeline: JD in → ranked candidates out, in under 10 seconds.

- Deliver explainable scores: every candidate card shows a breakdown of why they ranked where they did.

- Achieve ≥ 80% recall of ground-truth top-10 candidates (vs recruiter-curated list).

- Reduce recruiter shortlisting time from ~4 hours to under 45 minutes per role.

- Support batch processing: rank a full candidate dataset (10,000+ profiles) per JD.

## 2.2 Out of Scope for MVP

| ATS / CRM Integration | No Greenhouse, Lever, or Workday connectors in MVP; API-first for manual upload only. |
| --- | --- |
| Live Web Scraping | Candidate profiles come from the provided static dataset; no real-time LinkedIn or GitHub enrichment. |
| Automated Outreach | No email or messaging automation; shortlist is for human recruiter action only. |
| Multi-role Parallel Ranking | MVP handles one JD at a time; concurrent multi-role dashboard is a v2 feature. |
| Mobile App | Web dashboard only; responsive design deferred to post-MVP. |

# 3. Target Users & Personas

## Persona 1 — The Recruiter (Primary User)

- Role: In-house or agency technical recruiter.

- Goal: Quickly produce a high-quality shortlist without reading 500 CVs.

- Frustration: Can't explain to hiring managers why certain candidates were chosen.

- Success looks like: A ranked list of 10–15 candidates with clear rationale, ready to present in 30 minutes.

## Persona 2 — The Hiring Manager (Secondary User)

- Role: Engineering lead or team manager who co-reviews shortlists.

- Goal: Trust the shortlist enough to skip straight to interviews.

- Frustration: Shortlists feel arbitrary; hard to validate without reading every resume.

- Success looks like: Skill gap analysis per candidate so they can calibrate interview questions.

# 4. System Architecture Overview

The MVP is built as a four-layer pipeline. Each layer has a clear input/output contract so components can be swapped independently.

Layer 1 — Ingestion & Parsing Input: Raw JD text (paste or file upload) + candidate dataset (JSON/CSV). Process: Extract structured fields — required skills, preferred skills, experience level, domain, and education requirements — using an LLM parsing prompt. Output: Normalised JD object + validated candidate profile list.

Layer 2 — Embedding & Indexing Input: Parsed JD + candidate profiles. Process: Generate text embeddings for JD and each candidate (resume text + skill tags + role history). Index candidate vectors in a vector database (Pinecone / Chroma / pgvector). Output: Populated vector index; JD query vector stored in session.

Layer 3 — Hybrid Scoring Engine Input: JD query vector + candidate index. Process: (a) Semantic retrieval — cosine similarity top-K from vector DB. (b) Keyword boost — TF-IDF on must-have terms. (c) Structured scoring — experience years, education, platform activity signals. (d) LLM re-ranking — GPT-4o evaluates top-50 candidates and produces a final 0–100 composite score + rationale per candidate. Output: Ordered candidate list with per-dimension scores.

Layer 4 — Explainability & Presentation Input: Ranked candidates + dimension scores. Process: LLM generates a 2–3 sentence plain-English explanation per candidate. Skill gap analysis highlights what the candidate has vs what the JD requires. Dashboard renders ranked cards with score breakdown. Output: Recruiter-facing ranked shortlist with expandable rationale.

# 5. Scoring Model

The final composite score (0–100) is a weighted sum of five independently computed dimensions. Weights are configurable per JD type in a future iteration; MVP ships with the defaults below.

| Scoring Dimension | Weight | Signal Source | Scoring Logic |
| --- | --- | --- | --- |
| Semantic Skill Match | 35% | Resume + profile text | Cosine similarity via embeddings |
| Experience Relevance | 25% | Job title, tenure, industry | LLM-extracted role-to-JD alignment |
| Education & Credentials | 15% | Degree, certs, course data | Keyword + fuzzy ontology match |
| Platform Activity | 15% | Logins, profile completeness | Recency-weighted engagement score |
| Career Trajectory | 10% | Progression, domain depth | LLM narrative scoring (0–10) |

Composite Score Formula:

Score Formula S = (0.35 × Semantic) + (0.25 × Experience) + (0.15 × Education) + (0.15 × Activity) + (0.10 × Trajectory) All dimensions are normalised 0–1 before weighting. Final score is multiplied by 100 for display. Candidates with a composite score < 40 are excluded from the shortlist (configurable threshold).

# 6. Feature Requirements

## 6.1 JD Ingestion (Must Have)

- Text paste or file upload (PDF / DOCX / plain text) of the Job Description.

- LLM-powered extraction of: required skills, preferred skills, minimum experience, education requirements, and domain/industry.

- Editable parsed JD preview before triggering the ranking run.

- Save JD for re-use in the same session.

## 6.2 Candidate Ranking (Must Have)

- Batch rank all candidates in the dataset against the parsed JD.

- Return top-N results (default N = 15, configurable 5–50).

- Score breakdown visible per candidate: bar chart showing each of the 5 dimensions.

- LLM-generated 2–3 sentence plain-English rationale per candidate.

- Skill gap panel: skills matched vs skills missing from candidate profile.

## 6.3 Filtering & Search (Should Have)

- Filter shortlist by: minimum composite score, years of experience, education level.

- Full-text search within the shortlist (name, company, skill).

- Sort by: composite score (default), individual dimension, recency of activity.

## 6.4 Export (Should Have)

- Export shortlist to CSV with all score dimensions included.

- Export individual candidate card to PDF (print-ready summary).

## 6.5 API (Nice to Have for MVP)

- POST /rank — accepts JD text + dataset path, returns ranked JSON.

- GET /candidate/{id}/explanation — returns LLM rationale for a single candidate.

- Bearer token authentication; rate-limited at 60 requests/min.

# 7. Recommended Tech Stack

## Backend & ML Pipeline

- Language / Framework: Python 3.11 + FastAPI

- Embedding Model: text-embedding-3-large (OpenAI) or sentence-transformers/all-mpnet-base-v2 (self-hosted)

- Vector Database: Pinecone (managed) or pgvector on PostgreSQL (self-hosted MVP)

- LLM for Parsing + Re-ranking: GPT-4o via OpenAI API (or Claude Sonnet 4 as fallback)

- Keyword Scorer: scikit-learn TF-IDF

- Async Task Queue: Celery + Redis (for batch embedding jobs)

- Data Validation: Pydantic v2

## Frontend Dashboard

- Framework: React 18 + TypeScript

- Component Library: shadcn/ui

- Data Visualisation: Recharts (score breakdown bars, distribution chart)

- State Management: React Query (server state) + Zustand (UI state)

## Infrastructure

- Containerisation: Docker + Docker Compose for local dev

- Hosting (MVP): Render or Railway for backend; Vercel for frontend

- Observability: Langfuse for LLM call tracing; Sentry for error tracking

- CI/CD: GitHub Actions — lint, test, deploy on merge to main

# 8. MVP Milestones & Timeline

Total estimated build time: 6 weeks for a focused team of 6. Assumes parallel FE/BE streams after Sprint 1.

| Sprint | Milestone | Key Deliverables | Duration |
| --- | --- | --- | --- |
| S-1 | Foundation | Data pipeline, embedding infra, schema design | 1 week |
| S-2 | Core Engine | JD parser, vector DB, hybrid scorer, basic API | 2 weeks |
| S-3 | LLM Explainability | Per-candidate rationale, skill gap analysis, top-10 API | 1 week |
| S-4 | Dashboard MVP | Ranked list UI, filters, score breakdown cards | 1 week |
| S-5 | Testing & Launch | Accuracy eval, bias audit, load test, staging deploy | 1 week |

Definition of Done for MVP Launch ✓ All P0 features pass acceptance tests ✓ End-to-end latency < 8s at P95 on staging load test ✓ Bias audit complete; delta < 5% across flagged demographic proxies ✓ 3 recruiters complete usability pilot with satisfaction score ≥ 4/5 ✓ API documentation published (OpenAPI spec) ✓ Rollback plan documented and tested

# 9. Success Metrics

Success for the MVP is evaluated across accuracy, experience, performance, and fairness dimensions.

| Metric | Baseline | MVP Target | Measurement |
| --- | --- | --- | --- |
| Top-10 recall @ precision 0.7 | N/A (keyword only) | ≥ 80% | Manual HR eval set |
| Ranking explanation satisfaction | N/A | ≥ 4 / 5 | Recruiter survey |
| End-to-end ranking latency (P95) | N/A | < 8 seconds | Load test (500 JDs) |
| Recruiter time-to-shortlist | ~4 hours | < 45 min | Time-tracking pilot |
| Bias delta across demographic groups | Unknown | < 5% | Fairness audit |

# 10. Risks & Mitigations

| Risk | Severity | Likelihood | Mitigation |
| --- | --- | --- | --- |
| Embedding model bias produces skewed rankings | High | Medium | Bias audit on gender, age, name; use fairness-aware re-ranking |
| LLM latency exceeds 10s per candidate | Medium | High | Cache embeddings; async batch ranking; streaming UI responses |
| Dataset quality gaps (missing fields, stale records) | High | High | Data validation layer; fallback scoring for sparse profiles |
| Scope creep in S-4 UI | Low | High | Freeze UI scope after S-3; track extras in backlog |
| API rate limits on LLM provider | Medium | Medium | Implement exponential backoff; pre-process embeddings offline |

# 11. Open Questions

The following items require decisions before or during Sprint 1:

| Embedding model choice | Self-hosted model eliminates per-call API cost but adds infra overhead. Decision needed by end of Sprint 1. |
| --- | --- |

| Vector DB hosting | Pinecone (managed, ~$70/mo) vs pgvector (free, operational overhead). Evaluate based on dataset size. |
| --- | --- |

| Bias ground truth | Need an agreed set of demographic proxy fields from dataset to run the fairness audit. Who owns this definition? |
| --- | --- |

| Score weight tuning | MVP ships with fixed weights. Will we A/B test weights in v1.1? Requires recruiter feedback loop design. |
| --- | --- |

| Data freshness | The provided dataset is static. For post-MVP, define the refresh cadence and re-indexing strategy. |
| --- | --- |

# 12. Appendix — Glossary

| Composite Score | Weighted aggregate (0–100) across all five scoring dimensions for a single candidate. |
| --- | --- |

| Semantic Search | Retrieval using vector embedding similarity rather than exact keyword matching. |
| --- | --- |

| Embedding | A numerical vector that encodes the meaning of a piece of text, enabling similarity comparison. |
| --- | --- |

| TF-IDF | Term Frequency–Inverse Document Frequency; classical keyword relevance scoring. |
| --- | --- |

| Hybrid Scoring | Combination of semantic (vector) and keyword (lexical) signals with structured metadata. |
| --- | --- |

| Recall @ Precision | The fraction of relevant candidates in the top-K results that are also in the ground-truth set, at a given precision level. |
| --- | --- |

| LLM Re-ranking | Using a large language model to evaluate and re-order a candidate set based on nuanced criteria beyond raw similarity. |
| --- | --- |

| Skill Gap Analysis | Comparison of skills present in a candidate profile against skills required by the JD. |
| --- | --- |

End of Document